Magicpin Vera AI Challenge

Project Plan v2 (final)

Internal build plan — flat package, deterministic-first, ship-focused

| Field | Detail |
| --- | --- |
| Updated | 2026-05-01 |
| Audience | Internal — solo build plan |
| Working principle | Ship the smallest correct deterministic bot first. LLM polish is optional and only after Phase 1 is green. |
| Status | Approved for build. Phase 1 starts immediately after this doc. |

# 0. Why this plan exists

v1 was a working single-file bot.py. v2 splits it into a small flat package so each part can be tested and changed in isolation, and so the bug fixes from the v1 review (URL policy, suppression scope, anti-repetition, Hindi auto-reply, reply-handler reuse, language detection per turn, deterministic replay) all land cleanly during the move. The structure is intentionally flat — no nested core/models/routes/services hierarchy — so navigation and grep are fast.

# 0.5  Priorities and phasing

This is a real submission with a deadline. Ship the smallest correct thing first. Then improve.

### Phase 1 — Deterministic MVP (must ship)

Goal: a submission the judge can run end-to-end and score, with zero LLM dependency.

Flat vera_bot/ package; no model_handler.py, no LLM imports anywhere.

All 5 /v1/* endpoints functional and deterministic.

submission.jsonl with 30 valid lines.

tools/validate_submission.py exits 0 (contract + deterministic-replay).

Public URL deployed and reachable.

/v1/metadata has real team name, members, contact email — no placeholders.

### Phase 2 — Optional polish (only after Phase 1 is green)

Goal: lift rubric scores on weak trigger families using a gated LLM layer.

Add vera_bot/model_handler.py with provider dispatch (singular file; no model_endpoints.py).

Wire it as a fallback only — called from services-layer wrapper, not from compose() or validators.

Re-run judge_simulator.py; ship Phase 2 only if mean score improves.

### Priority order when time gets tight

Working API (all 5 endpoints return correct shape).

Correct submission.jsonl (30 lines, all keys, deterministic).

Deployment (public URL, no cold starts).

Message-quality tuning on the 30 canonical pairs.

Optional LLM polish layer.

If you can't finish all five, ship 1–4 and skip 5. Never trade a working API for an LLM feature.

### Decisions already locked

We do NOT build evaluator_service.py. Magicpin owns the judge. Local quality is checked by tools/validate_submission.py only.

We do NOT build model_endpoints.py or expose any /model/* routes. If LLM is added in Phase 2, it lives in a single vera_bot/model_handler.py file.

Package name is vera_bot/, not app/. Avoids confusion with the bot.py / uvicorn bot:app entrypoint.

Flat structure, not nested. One file per concern in vera_bot/ root.

Public compose(category, merchant, trigger, customer) stays pure — no store parameter, no side effects. Anti-repeat and suppression are enforced one layer up, in the service/route wrapper.

Validators in Phase 1 perform NO LLM calls under any condition. Pure string operations only.

No LLM call on the /v1/tick or /v1/reply hot path. Probes, if any, run on startup only.

# 1. Working principle

First make it correct, deterministic, fast, and judge-compatible. Then improve message quality trigger-by-trigger. Never block the hot path on an LLM.

# 2. Folder layout (flat)

project root/

├── bot.py                          # public shim — re-exports app and compose

├── submission.jsonl                # 30 lines, generated by tools/generate_submission.py

├── README.md                       # one page: approach, tradeoffs, missing-context wishlist

├── requirements.txt                # fastapi, uvicorn, pydantic

├── pyproject.toml                  # optional, makes vera_bot importable

│

├── vera_bot/

│   ├── __init__.py

│   ├── main.py                     # FastAPI app factory, mounts routes

│   ├── config.py                   # constants: MAX_BODY_CHARS, URL_POLICY, team metadata, flags

│   ├── schemas.py                  # all Pydantic models in one file

│   ├── store.py                    # context store, suppression set, anti-repeat deque

│   ├── composer.py                 # pure compose(category, merchant, trigger, customer) -> dict

│   ├── trigger_handlers.py         # one function per trigger family

│   ├── reply_handler.py            # auto-reply / opt-out / commit / off-topic state machine

│   │                               #   (Hindi/English detection lives here too)

│   ├── validators.py               # body cleanup, URL policy, length, CTA shape — DETERMINISTIC ONLY

│   ├── routes.py                   # all 5 /v1/* endpoints; calls store + composer + validators

│   └── model_handler.py            # PHASE 2 ONLY — single-file LLM dispatch (off by default)

│

└── tools/                          # local-only — never deployed

├── generate_submission.py

├── validate_submission.py

└── smoke_endpoints.py

Nine files in vera_bot/ root. No subfolders. Easy to grep, easy to bundle into a single file if Magicpin requires that submission shape, easy to scan when debugging.

# 3. Module-by-module spec

## 3.1  bot.py (public shim)

from vera_bot.main import app

from vera_bot.composer import compose

__all__ = ["app", "compose"]

The judge runs uvicorn bot:app or imports compose. Everything real lives in the package.

## 3.2  vera_bot/main.py

Build FastAPI app, set title and version.

Mount the routes router from routes.py.

Initialize the Store as a module singleton injected via FastAPI dependency.

Phase 1: no startup hooks. Phase 2: optional probe of model_handler at startup.

## 3.3  vera_bot/config.py

All constants and flags in one place. No env reads spread across modules.

| Constant | Default | Purpose |
| --- | --- | --- |
| MAX_BODY_CHARS | 320 | Body length cap before trim |
| URL_POLICY | digest_only | none / digest_only / any |
| MAX_ACTIONS_PER_TICK | 20 | Cap on /v1/tick response size |
| ANTI_REPEAT_WINDOW | 5 | Last N body hashes per merchant |
| TEAM_NAME / TEAM_MEMBERS / CONTACT_EMAIL | TODO | /v1/metadata fields — fill before submit |
| LLM_ENABLED | False | Phase 2 only; never True for Phase 1 submission |
| LLM_PROVIDER / LLM_MODEL | openai / gpt-4o-mini | Phase 2 only |
| LLM_TIMEOUT_S | 8 | Phase 2 only; well below the 30s tick budget |

## 3.4  vera_bot/schemas.py

All Pydantic models in one file. No models/{context,requests,responses}.py split.

class ContextBody(BaseModel):

scope: Literal["category", "merchant", "customer", "trigger"]

context_id: str

version: int

payload: dict[str, Any]

delivered_at: str | None = None

class TickBody(BaseModel):

now: str

available_triggers: list[str] = []

class ReplyBody(BaseModel):

conversation_id: str

merchant_id: str | None = None

customer_id: str | None = None

from_role: Literal["merchant", "customer", "system"]

message: str

received_at: str | None = None

turn_number: int = 1

class ComposedMessage(TypedDict):

body: str

cta: str

send_as: Literal["vera", "merchant_on_behalf"]

suppression_key: str

rationale: str

## 3.5  vera_bot/store.py

In-memory state. Owns suppression and anti-repeat — both fixes from v1.

class Store:

contexts: dict[tuple[str, str], dict]              # (scope, id) -> {version, payload}

conversations: dict[str, list[dict]]               # conversation_id -> turns

sent_suppressions: set[tuple[str, str]]            # (merchant_id, suppression_key)  ← FIX

recent_bodies: dict[str, deque[str]]               # merchant_id -> last N body hashes

auto_reply_hashes: dict[str, list[str]]            # conversation_id -> merchant turn hashes

def is_suppressed(self, merchant_id, key) -> bool: ...

def mark_sent(self, merchant_id, key, body): ...

def is_recent_duplicate(self, merchant_id, body) -> bool: ...

def remember_merchant_turn(self, conv_id, body): ...

Bug fixes baked in:

Suppression keyed by (merchant_id, suppression_key) — v1 used a global set[str] that would silently drop messages when a category-shared key like "research:dentists:2026-W17" was reused across 10 dentists.

recent_bodies deque enforces anti-repetition (brief §11 penalty).

auto_reply_hashes enables the brief's hint: 'same message verbatim 3+ times = auto-reply'.

## 3.6  vera_bot/composer.py

Pure function. No store. No I/O. Same input → same output, every time.

def compose(

category: dict,

merchant: dict,

trigger: dict,

customer: dict | None = None,

) -> ComposedMessage:

if customer or trigger.get("scope") == "customer":

return trigger_handlers.customer_dispatch(category, merchant, trigger, customer)

return trigger_handlers.merchant_dispatch(category, merchant, trigger)

What changed from v1:

compose() is now pure — no `store=None` parameter and no side effects.

Anti-repeat, suppression, conversation memory all live one layer up (routes.py / store.py).

validators.finalize is called by routes.py on the composer's return value, not from inside compose.

This makes compose trivially unit-testable: pass three dicts, assert on the output dict.

## 3.7  vera_bot/trigger_handlers.py

One function per trigger family. Each returns a ComposedMessage dict.

| Function | Triggers handled |
| --- | --- |
| handle_research_digest | research_digest, cde_opportunity |
| handle_compliance | regulation_change, supply_alert |
| handle_perf_movement | perf_dip, perf_spike, seasonal_perf_dip |
| handle_competitor | competitor_opened |
| handle_curious_ask | curious_ask_due |
| handle_seasonal | festival_upcoming, ipl_match_today, category_seasonal |
| handle_review_milestone | review_theme_emerged, milestone_reached |
| handle_account_state | renewal_due, winback_eligible, dormant_with_vera, gbp_unverified |
| handle_planning_intent | active_planning_intent |
| handle_recall (customer) | recall_due, appointment_tomorrow |
| handle_lapsed (customer) | customer_lapsed_soft, customer_lapsed_hard, trial_followup |
| handle_wedding (customer) | wedding_package_followup |
| handle_refill (customer) | chronic_refill_due (pharmacy-only; non-pharmacy → safe followup) |
| fallback_merchant / fallback_customer | unknown kinds |

merchant_dispatch and customer_dispatch are thin switches at the top of this file that route to the right handler based on trigger.kind.

## 3.8  vera_bot/reply_handler.py

State machine for /v1/reply. Inputs: conversation history + new merchant message. Output: {action: send|wait|end, body?, cta?, rationale}.

Detection order (first match wins):

Opt-out / hostile → end

Off-topic (GST, tax, unrelated admin) → send polite redirect once.

Auto-reply (English markers OR Hindi markers OR same merchant turn hash 3+ times).

1st detection → one short owner-facing prompt

2nd → wait 24h

3rd → end

Explicit commit (yes / ok / go ahead / kar do / chalega) → send action-mode draft confirm.

Ambiguous → re-enter composer.compose with a synthetic reply_followup trigger so the reply stays specific to merchant data instead of returning a generic line.

Hindi/English detection lives in this file too (was a separate language.py in earlier drafts; not worth its own module). One small detect() helper checks Devanagari Unicode + romanized tokens (hai, kar, aap, chahiye, kya, nahi, theek, accha, bahut, shukriya).

Bug fix from v1: v1 returned hardcoded 'Want me to send the draft?' strings. v2 reuses the composer for the ambiguous branch — keeps Specificity scores up in replay tests.

## 3.9  vera_bot/validators.py

Phase 1: deterministic, pure-string operations only. No LLM calls under any condition.

def finalize(msg: ComposedMessage) -> ComposedMessage:

msg = strip_or_keep_urls(msg, policy=config.URL_POLICY)

msg = trim_to_max(msg, config.MAX_BODY_CHARS)

msg = enforce_single_cta(msg)

msg = check_no_none_leak(msg)

return msg

Anti-repeat is NOT here. It lives in routes.py / store.py around the compose call. This keeps validators stateless and idempotent.

URL policy fix: v1 stripped ALL URLs. Brief §5.4 allows URLs that add value. Default policy 'digest_only': keep at most one URL if it appears in category.digest[i].source_url or trigger.payload.source_url. Never invent a URL.

## 3.10  vera_bot/routes.py

All 5 endpoints in one file. Each handler is thin: parse → check store → compose → validate → record → return.

@router.post("/v1/tick")

def tick(body: TickBody, store: Store = Depends(get_store)) -> dict:

actions = []

for trigger_id in body.available_triggers[: config.MAX_ACTIONS_PER_TICK]:

trigger = store.get("trigger", trigger_id)

if not trigger: continue

merchant = store.get("merchant", trigger["merchant_id"])

if not merchant: continue

if store.is_suppressed(merchant["merchant_id"], trigger["suppression_key"]):

continue

category = store.get("category", merchant["category_slug"])

customer = store.get("customer", trigger.get("customer_id")) if trigger.get("customer_id") else None

msg = compose(category, merchant, trigger, customer)        # PURE

msg = validators.finalize(msg)                              # DETERMINISTIC

if store.is_recent_duplicate(merchant["merchant_id"], msg["body"]):

msg = handlers.variant_for(trigger, merchant, customer) # one fallback

msg = validators.finalize(msg)

store.mark_sent(merchant["merchant_id"], msg["suppression_key"], msg["body"])

actions.append(action_from_compose(merchant, trigger, msg, customer))

return {"actions": actions}

This is where state lives. compose() stays pure; the orchestration above is the only place that touches store, anti-repeat, and suppression.

## 3.11  vera_bot/model_handler.py (Phase 2 only — DO NOT build in Phase 1)

Single-file provider dispatch. Off by default. Wired only as a fallback for low-specificity deterministic outputs, called from routes.py BEFORE validators.finalize, never from inside compose() and never from inside validators.

@dataclass

class ModelParameters:

temperature: float = 0.0

top_p: float = 1.0

max_tokens: int = 200

def llm_polish(prompt: str, *, provider=config.LLM_PROVIDER, model=config.LLM_MODEL) -> str:

if not config.LLM_ENABLED: return ""

try:

if provider == "openai":   return _openai(prompt, model)

if provider == "gemini":   return _gemini(prompt, model)

if provider == "bedrock":  return _bedrock(prompt, model)

except Exception:

return ""   # fall through to deterministic — no retry, no probe

Strict rule: no health probing during /v1/tick or /v1/reply. If LLM_ENABLED is True, the optional probe runs once at startup. If it fails, llm_polish returns "" for the rest of the process lifetime. We never retry mid-request and never check health on the hot path.

# 4. HTTP contract

Same five endpoints as v1.

| Endpoint | Purpose | Returns |
| --- | --- | --- |
| GET /v1/healthz | Liveness | {status, uptime_seconds, contexts_loaded} |
| GET /v1/metadata | Identity | {team_name, team_members, contact_email, model, approach, version} |
| POST /v1/context | Ingest typed context with versioning | {accepted, ack_id} or 409 stale_version |
| POST /v1/tick | Process up to 20 active triggers; dedup via (merchant_id, suppression_key) | {actions: [...]} |
| POST /v1/reply | Reply state machine | {action: send¦wait¦end, ...} |

# 5. Judging rubric and how the architecture maps to it

| Rubric dimension | Where we win it |
| --- | --- |
| Specificity | trigger_handlers pulls numbers/dates/source names directly from context dicts; validators keeps source URLs under digest_only policy |
| Category fit | Per-category tone in trigger_handlers (clinical for dentists, operator-language for restaurants, ...) |
| Merchant fit | Composer reads merchant.identity, performance, customer_aggregate, signals; reply_handler honors per-merchant + per-turn language preference |
| Trigger relevance | One handler per trigger family; the trigger reason is named in the body, not implied |
| Engagement compulsion | validators.enforce_single_cta keeps one binary or one open-ended ask; handlers use loss-aversion / curiosity / effort-externalization framings |

# 6. Bugs from v1 that v2 fixes during the refactor

### 6.1  Suppression scope was global

v1 used sent_suppression_keys: set[str]. Brief shows category-shared keys like "research:dentists:2026-W17". v2 stores (merchant_id, suppression_key) tuples in store.py.

### 6.2  URL policy contradicted the brief

v1 stripped all URLs. Brief §5.4 explicitly allows URLs when they add value. v2 default URL_POLICY=digest_only: a URL survives only if it appears in category.digest[*].source_url or trigger.payload.source_url. Recovers Specificity points (e.g. JIDA Oct 2026 p.14 source link).

### 6.3  No anti-repetition

Brief §11 penalty. v2 adds recent_bodies deque per merchant in store.py and a duplicate-check in routes.py around the compose call. Anti-repeat is NOT inside compose() and NOT inside validators — that keeps both pure.

### 6.4  Auto-reply detection was English-only

v1 matched English markers only. Brief Pattern B example is Hindi ("Aapki jaankari ke liye bahut-bahut shukriya"). v2 reply_handler.py checks Devanagari + romanized Hindi markers, AND tracks merchant turn hashes for the verbatim-3x rule.

### 6.5  /v1/reply did not reuse the composer

v1 returned hardcoded "Want me to send the draft?" lines. v2's reply handler routes the ambiguous branch back through compose() with a synthetic reply_followup trigger so replies stay specific to merchant data — important for the top-10 replay test.

### 6.6  Language detection was once-per-merchant

v1 read merchant.identity.languages once. v2 reply_handler.detect() runs on each turn so a mid-flow Hindi switch is honored (brief §12.4).

### 6.7  Determinism was claimed but not enforced

tools/validate_submission.py runs compose() twice on every test pair and asserts byte-identical output. Catches accidental datetime.now() or unstable dict iteration before the judge does.

# 7. Build workflow

Implementation order. Each step keeps tests green before moving on.

| Step | Goal | Concrete work |
| --- | --- | --- |
| 1 | Scaffold | Create vera_bot/ flat package; bot.py becomes the shim |
| 2 | Schemas + store | schemas.py with all Pydantic; store.py with the Store class + suppression fix |
| 3 | Move composer | Migrate _merchant_message / _customer_message into trigger_handlers.py as named functions; pure compose() in composer.py |
| 4 | Move trigger handlers | Each trigger family becomes its own function; merchant_dispatch and customer_dispatch route by trigger.kind |
| 5 | Move reply handler | State machine with auto-reply (Hindi+English), opt-out, commit, off-topic, ambiguous-reuses-compose; inline language detect() |
| 6 | Add validators | URL policy = digest_only; length, CTA, no-None-leak. Phase 1: zero LLM. |
| 7 | Wire routes | All 5 endpoints in routes.py; orchestration around compose (suppression check, compose, validate, anti-repeat check, mark sent) |
| 8 | Generate JSONL | python tools/generate_submission.py → 30 lines |
| 9 | Validate | python tools/validate_submission.py exits 0 (contract + deterministic replay) |
| 10 | Endpoint smoke test | Start uvicorn locally; python tools/smoke_endpoints.py http://localhost:8080 |
| 11 | Tune 30 messages | Hand-review each output for the 30 test pairs; fix weakest 5–10 |
| 12 | Judge sim | python judge_simulator.py if LLM key available — HARD GATE: do not deploy if mean < 35/50 |
| 13 | Deploy | Fly.io or Railway. Avoid Render free tier (15-min idle sleep) |
| 14 | Smoke against deploy | python tools/smoke_endpoints.py https://your-url |
| 15 | Submit | URL + bot.py + submission.jsonl + README.md; replace placeholder team metadata |

# 8. What we learned from Cloudera (and what we ignored)

The Cloudera CAI_AMP_Synthetic_Data_Studio repo was a learning reference for how a clean FastAPI app separates concerns, not a structural template to copy. We took the ideas that fit a small bot and dropped the rest.

| Cloudera idea | Use here? |
| --- | --- |
| Provider dispatch via a single inference_type field (no inheritance) | Yes, in Phase 2 model_handler.py |
| ModelParameters dataclass with temperature=0 | Yes, for determinism insurance |
| Multi-strategy JSON parse for messy LLM output | Yes, if LLM polish is enabled |
| Exponential backoff retry on LLM error | No — we fall through to deterministic body, no retry |
| list_*_models / health_*() / collect_model_catalog endpoints | No — judge doesn't ask for a catalog |
| evaluator_service.py | No — Magicpin owns the judge |
| Deeply nested app/{core,models,routes,services} folders | No — flat is faster for a 9-file project |

# 9. Testing checklist

### Contract gates (must all pass before deploy)

Python syntax check on every module.

expanded/ has 5 categories, 50 merchants, 200 customers, 100 triggers, 30 test pairs.

submission.jsonl has exactly 30 lines, each with {test_id, body, cta, send_as, suppression_key, rationale}.

Body length <= MAX_BODY_CHARS, no None substring leaks, no fabricated URLs.

Deterministic replay: every test pair runs twice through compose(), byte-identical.

All 5 endpoints return expected status + shape locally.

### Behavior gates

Send same (merchant_id, suppression_key) twice → second tick suppresses.

research_digest with empty category.digest[] → no fabrication; returns 'I'll wait' fallback.

Customer-scoped trigger without CustomerContext → 'missing customer' fallback fires.

Merchant with languages=['en'] only → no Hindi tokens leak.

chronic_refill_due to non-pharmacy merchant → routes to safe followup.

Same body sent twice in a row → anti-repetition kicks the second one to a variant.

Hindi auto-reply ('Aapki jaankari...') → detected on first occurrence; wait after 2; end after 3.

Merchant flips from English to Hindi mid-conversation → next reply in Hindi-English mix.

Ambiguous reply → reply handler reuses compose(); body still references merchant's actual numbers.

### Judge sim gate

python judge_simulator.py mean score >= 35/50 across the 30 pairs. Below that, do not deploy.

# 10. Deployment

| Item | Choice | Note |
| --- | --- | --- |
| Start command | uvicorn bot:app --host 0.0.0.0 --port $PORT | Same as v1 |
| Python | 3.11+ | match statements OK |
| Dependencies | fastapi, uvicorn, pydantic | Phase 1: lean. Phase 2: + openai or httpx |
| Persistence | In-memory; process must not restart during the test window | If host restarts on idle, switch host |
| Host | Fly.io or Railway | Avoid Render free tier (15-min idle sleep → cold-start) |
| Keep-alive | 5-min ping from a free uptime monitor | Belt-and-suspenders |
| Timeout budget | /v1/tick and /v1/reply < 10s p99 | LLM disabled by default keeps this trivial |
| Secrets | None for Phase 1. LLM_API_KEY only if Phase 2 ships | Secrets via host env, never in code |

# 10.5  Risk register

| Risk | How it shows up | Mitigation |
| --- | --- | --- |
| Over-engineering the package | Spending Phase 1 time on package boilerplate instead of fixing the 30 messages | Flat 9-file layout; Phase 1 explicitly forbids LLM modules; structure locked in §2 |
| LLM latency / timeout | /v1/tick or /v1/reply blows past 30s budget when LLM is slow | LLM disabled by default; LLM_TIMEOUT_S=8; on error fall through to deterministic body, no retry |
| Hallucinated facts | Bot cites a JIDA paper, competitor, or offer that isn't in the contexts | Composer pulls only from context dicts; URL_POLICY=digest_only; missing-fact branches return safe fallbacks |
| Suppression bug — same trigger duplicated to all merchants in a category | Category-shared keys silently drop all but one send | store.sent_suppressions keyed by (merchant_id, suppression_key) — fixed during refactor |
| Suppression bug — bot re-sends after process restart | Host restart wipes in-memory store; same trigger sent twice | Host choice favors Fly.io / Railway over Render free tier; uptime-monitor keep-alive |
| API schema mismatch with judge | Judge sends ContextBody field shapes we didn't expect; 422 errors | Pydantic accepts dict[str, Any] for payload; tools/smoke_endpoints.py replays judge-shaped payloads pre-deploy |
| Anti-repetition false-positive | Same (merchant, trigger) re-fires legitimately and gets blocked | Anti-repeat is per-merchant body-hash deque, verbatim collisions only; fallback variant exists |
| Hindi auto-reply missed | Wastes 2-3 turns on a canned merchant auto-reply, scoring penalty in replay test | reply_handler checks Devanagari + romanized markers AND tracks merchant turn hashes |
| Determinism regression | compose() produces different output on identical input → judge sees inconsistency | tools/validate_submission.py runs every test pair twice and asserts byte-identical output |
| Deployment cold start | First /v1/tick after idle takes 20s+, judge times out | Avoid Render free tier; 5-min keep-alive ping |
| Placeholder team metadata shipped | /v1/metadata returns 'replace-me@example.com' to the judge | Submission checklist (§12) lists this as a required gate; CI script can grep for placeholders |

# 11. Decisions still open

Team metadata: name, members, contact email for /v1/metadata. Fill in config.py before deploy.

Host: Fly.io (preferred) or Railway?

Single file vs package for the artifact bundle — assume package is fine; if Magicpin requires a single file, run a flatten script that inlines vera_bot/ into bot.py for submission while keeping the package in the repo.

# 12. Final submission checklist

| Check | Status |
| --- | --- |
| bot.py imports cleanly and exposes compose and app | required |
| All 5 /v1/* endpoints return 200 with correct shape | required |
| submission.jsonl has exactly 30 valid lines, all keys present | required |
| tools/validate_submission.py exits 0 | required |
| judge_simulator.py mean score >= 35/50 | required |
| README.md <= 1 page (approach, tradeoffs, missing-context wishlist) | required |
| Public URL reachable from outside local network | required |
| /v1/metadata returns real team name, members, contact email — no placeholders | required |
| Deterministic replay test passes | required |
| URL policy = digest_only; no synthesized URLs in any output | required |
| Anti-repetition active (verified by sending same trigger twice) | required |
| Hindi auto-reply detection verified | required |

# Appendix A — Migration sequence from current bot.py

Safe order that keeps tests green at every step:

Create vera_bot/ flat package skeleton with empty modules.

Move all Pydantic models from bot.py into schemas.py.

Move globals (contexts, conversations, sent_suppression_keys) into store.py Store class. Apply the (merchant_id, suppression_key) fix here. Add recent_bodies and auto_reply_hashes.

Copy compose, _merchant_message, _customer_message, helpers into composer.py and trigger_handlers.py. Drop the store parameter — keep compose pure.

In bot.py, replace the body with: from vera_bot.main import app; from vera_bot.composer import compose.

Run tools/validate_submission.py — output should be byte-identical to pre-refactor.

Move FastAPI app + routes into vera_bot/main.py and vera_bot/routes.py. Smoke test locally.

Add validators.py. Switch URL policy to digest_only. Re-run validate; expect byte-different output now (URLs preserved where allowed).

Rewrite reply_handler.py with the state machine + composer reuse for ambiguous; inline Hindi/English detect().

Wire anti-repeat check in routes.py around compose() — store.is_recent_duplicate before send, store.mark_sent after.

Run full test suite, judge sim, deploy.

Phase 2 only: add model_handler.py behind LLM_ENABLED. Wire as fallback in routes.py for low-specificity outputs. Default off.

# Appendix B — One-page README template

# Vera Challenge Submission — <Team Name>

## Approach

Deterministic Python composer in a small flat package (vera_bot/). Every message is

composed from the four context layers via a trigger-family dispatcher. compose() is

a pure function; suppression and anti-repetition are enforced one layer up in

routes.py. No LLM call on the hot path.

## Tradeoffs

- Rule routing is faster and stable but less linguistically flexible than an LLM.

- Fallbacks are conservative: when a required fact is missing, the bot says less

rather than inventing.

- Anti-repetition uses body-hash dedup per merchant; a true semantic similarity

check would catch paraphrased duplicates we currently let through.

## What additional context would have helped

- Per-merchant historical engagement rate per trigger family.

- A canonical list of category-approved offer phrasings beyond the first three.

- The judge's confidence threshold for declaring a reply an auto-reply.

## Run locally

python dataset/generate_dataset.py --seed-dir dataset --out expanded

python tools/generate_submission.py

uvicorn bot:app --host 0.0.0.0 --port 8080

python tools/smoke_endpoints.py http://localhost:8080

python judge_simulator.py

— End of plan v2 —